|  |  |  |  |
| --- | --- | --- | --- |
| Weekly Project Report | | | |
| Project Title: | DNA Sequence Comparison Project | | |
| Developer: | Blaze Milner | | |
| Date: | 4/12/19 | | |
| Period Covering: | 4/03/19 | To | 4/10/19 |
| Progress Highlights | | | |
| Due to the problems I faced last week I decided to stop working on the electronjs application and focus on the python script. I was waiting to implement the menu Dr. de Banzie was wanting into the electronjs app, but now I have created on through the script. With the semester coming to a close soon I will start testing the script and deliver to Dr. de Banzie soon. | | | |
| Dates of Specific Progress | | | |
| Date: | Progress: | | |
| 4/8 | All development with the electronjs application was stopped and I focused on implementing a menu to modify the paramters of the NCBI search. | | |
| 4/9 | The menu was completed and the user could specify the type of information they wanted to be stored in the csv file. | | |
| 4/10 | I met with Dr. de Banzie who understood the difficulty I was having with the electronjs application. After showing him the menu, he expressed that it was not a problem to simply delete the columns the user didn’t want in the csv file rather than having a whole menu. The menu will now be modified to only contain a handful of modifications that change the NCBI search itself rather than the output. | | |
| Activities to be Started Next Week | | | |
| I will make the modifications to the menu to affect the NCBI search. Once this is completed the script should be in its final form and ready to be given to Dr. de Banzie. | | | |